NotesApp

Implementation & Bug-Fix Document

Derived from User Feedback — Chuki (London, UK)

Author: Mirza AbdulMoeed  ·  Platform: Flutter 3.41 / Dart 3.11 / Riverpod 3.x / Isar 3.3

| 4 Critical Bugs | 5 Total Bugs | 22 Feature Requests | 8 Modules Affected |
| --- | --- | --- | --- |

# Master Priority Table

All items from the feedback emails, sorted by impact. Implement in this order within each sprint.

| ID | Title | Type | Priority | Module |
| --- | --- | --- | --- | --- |
| #16 | Theme not persisting across cold starts | Bug | P0 | Settings / Theme |
| #17 | All settings reset on app reopen | Bug | P0 | Settings / Persistence |
| #18 | Back key exits chat instead of cancelling selection | Bug | P0 | Chat Screen |
| #15 | "§" symbol injected on every URL copy | Bug | P0 | String Extensions |
| #4 | Draft auto-save (unsent message) | Feature | P1 | Chat Screen |
| #1 | WhatsApp chat import (.txt parser) | Feature | P1 | Import / New Module |
| #2 | URL link preview (pre-send) | Feature | P1 | Chat Screen |
| #19 | Share individual message via system sheet | Feature | P1 | Chat Screen |
| #21 | Bubble style: active indicator in settings | Bug | P1 | Settings |
| #24 | Move "Delete All" to Settings with confirm prompt | UX | P1 | Homescreen |
| #25 | Backup: include settings in archive | Feature | P2 | Backup |
| #20 | Global setting: left-side bubble by default | Feature | P2 | Settings / Chat |
| #22 | Font size slider | Feature | P2 | Settings |
| #26 | Swipe-right on chat tile to lock chat | Feature | P2 | Homescreen |
| #3 | Configurable swipe direction for quote-reply | Feature | P2 | Chat Screen |
| #11 | Rich text: context-menu format toolbar | Feature | P2 | Chat Screen |
| #5 | More bubble colours + colour wheel | Feature | P2 | Settings / Theme |
| #13 | Android Sharesheet shortcuts per chat | Feature | P2 | Share Intent |
| #14 | Share URL from browser → select chat | Feature | P2 | Share Intent |
| #6 | Scheduled auto-backup + silent reminder | Feature | P3 | Backup |
| #7 | Biometric lock | Feature | P3 | Security / New |
| #8 | More light theme presets | Feature | P3 | Theme |
| #12 | Emoji as profile picture | Feature | P3 | Profile |
| #23 | Font typeface chooser | Feature | P3 | Settings |
| #27 | WhatsApp / Telegram themed presets | Feature | P3 | Theme |
| CAM | Camera → preview: restore zoom+fade transition | UX | P2 | Camera / Transitions |

# Section 1 — Human-Readable Workflow

A checklist-first reference guide for the development team. Work top-to-bottom within each module; cross-module dependencies are noted inline.

## A. Settings & State Persistence

#### Existing Functionality

- Settings stored in Isar as a singleton (id = 0) via SettingsModel

- SettingsNotifier (Riverpod StateNotifier) loads from Isar on construction

- ThemeNotifier (StateNotifier<ThemeData>) manages light/dark state — currently reads platformBrightness on init

- Settings.copyWith() and update() methods exist and work correctly

- Fields: selectedBubbleStyleIndex, chatDisplayAscending, isLightMode

#### Bugs to Fix

#16   Theme choice (light/dark/system) resets after cold start

✔ Done when: App opens and respects the last-saved theme without flicker

#17   All Settings (sort order, start-from-bottom) reset after cold start

✔ Done when: All settings survive app kill and reopen

#21   No visual indicator for the currently active bubble style

✔ Done when: Active style shows a checkmark or highlight in the Settings bubble style menu

#### Feature Requests

#4   Draft auto-save: persist unsent text in BottomMessageBar across app restarts

✔ Done when: Typing text, killing the app, reopening shows "Draft: …" in the chat tile and restores text in the bar

#22   Font size slider in Settings

✔ Done when: A slider (range 12–20pt) adjusts message text size app-wide and persists across restarts

#20   Global toggle: all messages left-aligned by default (receiver bubble)

✔ Done when: A Settings toggle switches all messages to left-side placement and persists

#### Implementation Notes

- Bug #16/#17 root cause: ThemeNotifier and SettingsNotifier both initialise from code defaults rather than reading Isar first. Fix: in each notifier constructor, await Isar read before setting initial state.

- Bug #21: The existing CustomContextMenu (used in Settings) supports a checkmark pattern — add an isSelected flag to the existing ContextMenuOption model.

- Draft (#4): Add a String? draftText field to SettingsModel (Isar schema migration required — run build_runner). Save on every keystroke debounced 500ms; clear on message send.

- Font size (#22): Add double messageFontSize = 16.0 to SettingsModel. Pass via ref.watch(settingsController) into message_bubble.dart TextStyle.

- IMPORTANT: Any SettingsModel field additions require running: dart run build_runner build --delete-conflicting-outputs

🤖 AI Agent Guide File: lib/root/presentation/screens/Settings/notifier/settings_notifier.dart File: lib/core/controllers/theme_provider.dart Reuse existing SettingsNotifier.update() — do NOT create a new persistence mechanism. For ThemeNotifier: on init, read isLightMode from Isar settings (id=0) before calling super(). Use IsarDatabase.isar.settings.get(0). For bubble style active indicator: modify the existing context_menu_options.dart ContextMenuOption to carry an isSelected bool. In settings_screen.dart, pass the current BubbleStyle when building bubbleStyleOptions. Draft text: add to existing Settings Isar model. Save in BottomMessageBar._BottomMessageBarState via ref.read(settingsController.notifier).saveDraft(text).

## B. String Extensions & URL Rendering

#### Existing Functionality

- LinkWrapper extension on String in string_extensions.dart

- withWrappedLinks: wraps URLs with § delimiters for clickable rendering

- unwrappedLink: replaces §url§ with 🔗 url for display

- typeset package renders *bold*, _italic_, `mono`, ~strikethrough~

#### Bugs to Fix

#15   "§" sentinel character visibly appears in copied URL text

✔ Done when: Copying any message text to clipboard produces clean URL with no § characters

#### Implementation Notes

- The § character is used internally as a delimiter sentinel. It leaks into clipboard output because the copy path uses raw message.text which includes § markers.

- Fix: strip § delimiters before writing to clipboard. Find all clipboard copy call sites (context_menu_options.dart and any onLongPress handlers in message_bubble.dart) and apply .replaceAll("§", "") on the text before passing to Clipboard.setData.

- Do NOT modify withWrappedLinks or unwrappedLink — they are working correctly for rendering.

🤖 AI Agent Guide File: lib/core/extensions/string_extensions.dart — READ ONLY, do not modify. File: lib/core/utils/context_menu_options.dart — find the "copy" action handler. Fix is surgical: one-line .replaceAll("§", "") before Clipboard.setData call. Verify: after fix, long-press a message containing a URL → Copy → paste elsewhere → no § visible.

## C. Chat Screen

#### Existing Functionality

- ChatStateNotifier (Riverpod) manages selection, editing, threading, recording state

- Swipeable widget handles left/right gesture for quote-reply — direction is currently hardcoded per isSender

- BottomMessageBar: TypeSetEditingController for markdown input

- Context menu on long-press via CustomContextMenu

- Back key handling in ChatScreen via PopScope / onPopInvokedWithResult

#### Bugs to Fix

#18   Back key exits chat screen while a message is selected instead of cancelling selection

✔ Done when: Pressing Back while a message is selected cancels selection and stays in chat; second Back exits to Homescreen

#### Feature Requests

#3   Setting to flip swipe direction for quote-reply (left-to-right vs right-to-left)

✔ Done when: A toggle in Settings → "Swipe direction for quote reply" changes swipe direction for all messages

#2   URL link preview shown in message bar before sending (like WhatsApp)

✔ Done when: Typing/pasting a URL into the message bar shows a preview card (title, description, thumbnail) above the bar

#19   Share individual message text via system Android share sheet

✔ Done when: Long-press context menu includes a "Share" option that opens the Android share sheet with message text

#11   "Format" submenu in text-selection context menu (bold, italic, mono, strikethrough)

✔ Done when: Selecting text in the message bar shows a "Format" option; tapping it shows formatting options that wrap selected text in markdown syntax

#### Implementation Notes

- Bug #18: In ChatScreen, wrap the PopScope/back handler to check if chatStateNotifier.state.selectedMessages.isNotEmpty first. If so, call notifier.clearSelection() and absorb the pop. Existing clearSelection() method exists in ChatStateNotifier.

- Swipe direction (#3): Add bool swipeRightToReply = false to SettingsModel. In Swipeable widget, read setting via ref and invert the threshold check condition.

- Link preview (#2): Use the existing http package (already in pubspec). Fetch HEAD/GET on detected URL, parse og:title, og:description, og:image meta tags. Cache previews in a Map<String, LinkPreview> inside ChatStateNotifier to avoid re-fetching.

- Share (#19): In context_menu_options.dart, add a "share" option to the message context menu. Use share_plus (already in pubspec) SharePlus.instance.share(ShareParams(text: message.text)).

- Format toolbar (#11): In BottomMessageBar, detect text selection. Show a small overlay row of format buttons (B, I, M, S). Each wraps selected text in the appropriate typeset markers (* _ ` ~).

🤖 AI Agent Guide File: lib/root/presentation/screens/Chat_screen/chat_screen.dart — Back key fix. File: lib/root/presentation/screens/Chat_screen/widgets/components/message_bubble/helpers/swipable.dart — swipe direction. File: lib/root/presentation/screens/Chat_screen/notifier/chat_state_notifier.dart — clearSelection() already exists, use it. File: lib/root/presentation/screens/Chat_screen/widgets/components/bottom_message_bar.dart — draft, link preview, format toolbar. Reuse share_plus already in pubspec.yaml — SharePlus.instance.share(). Reuse http package already in pubspec.yaml — for link preview fetching. Do NOT create a new state management solution — extend existing ChatStateNotifier.

## D. Homescreen & Chat List

#### Existing Functionality

- ChatListNotifier manages chat list state, search, filter, pinning, deletion with undo

- Swipe-left on ChatTile triggers deletion with undo snackbar

- Long-press opens CustomContextMenu with chat options

- "Delete All" currently in the overflow menu (AppBar actions)

- chatNotifier.deleteChatWithUndo() handles delete + undo snackbar

#### Feature Requests

#24   Move "Delete All" from overflow menu to Settings, with confirmation dialog

✔ Done when: "Delete All" no longer appears in the homescreen overflow menu; it appears in Settings with an AlertDialog confirmation

#26   Swipe-right on ChatTile to lock a chat (prevent deletion)

✔ Done when: Swiping right locks the chat; a lock icon appears on the tile; attempting deletion shows a "Chat is locked" snackbar

#### Implementation Notes

- For #24: Remove the "delete all" entry from homeScreenOptions in context_menu_options.dart. Add a "Delete All Chats" ListTile at the bottom of settings_screen.dart behind a showDialog confirmation.

- For #26: ChatModel needs a bool isLocked = false field (Isar schema migration required). Wrap the existing onDismissed handler in ChatTile with a lock check. Swipe-right detection requires adding a second Dismissible direction or using a GestureDetector overlay.

- Undo snackbar (#26 edge case): if user tries to delete a locked chat, call Utils.showGlobalSnackBar("Chat is locked. Unlock in Settings.", Colors.orange) — reuse existing utility.

🤖 AI Agent Guide File: lib/root/presentation/screens/Homescreen/homescreen.dart File: lib/core/utils/context_menu_options.dart — remove delete_all from homeScreenOptions list. File: lib/root/presentation/screens/Settings/settings_screen.dart — add delete all tile. File: lib/root/data/models/chat_model.dart — add isLocked field. Reuse existing chatNotifier.deleteAllChats() if it exists, or call isar.writeTxn on chats collection. Reuse Utils.showGlobalSnackBar() for lock feedback — already used in homescreen.

## E. Backup & Restore

#### Existing Functionality

- BackupService (static class) in backup_service.dart

- Exports: Isar DB file + Media files + BackupManifest JSON into a .notesbackup zip

- Imports: validates manifest, hash-checks, upserts chats/messages, remaps media paths

- Settings are stored in the Isar DB (SettingsModel with id=0) — they are technically exported with the DB already

- BackupManifest tracks: formatVersion, schemaVersion, chatCount, messageCount, mediaFileCount, contentHash

#### Feature Requests

#25   Confirm settings are included in backup; update manifest to reflect settings fields

✔ Done when: Restoring a backup also restores the last-used settings (theme, bubble style, sort order)

#6   Scheduled auto-backup with silent notification reminder

✔ Done when: A toggle in Settings enables daily/weekly auto-backup; a silent notification fires as a reminder

#### Implementation Notes

- Settings ARE already in the backup (they live in the Isar DB which is fully exported). The issue is that _upsertChats() does not upsert the Settings record during import. Add a _upsertSettings() step in importBackup() that reads Settings from the imported Isar and writes it to the target.

- Auto-backup (#6): Use flutter_local_notifications (add to pubspec) + WorkManager or AlarmManager for scheduling. Trigger BackupService.exportBackup() on schedule. This is a non-trivial addition — scope carefully.

🤖 AI Agent Guide File: lib/core/controllers/backup/backup_service.dart For #25: Add _upsertSettings(source: importedIsar) step in importBackup() after _upsertChats(). Read source.settings.get(0), write to IsarDatabase.isar in a writeTxn. Reuse existing BackupManifest.fromJson/toJson — no schema change needed for #25. For #6: New dependency required — do not implement without explicit approval due to "no bloat" principle.

## F. WhatsApp Chat Import (New Module)

#### Existing Functionality

- No existing import functionality for external chat formats

- ShareIntentHandler already handles incoming files via receive_sharing_intent

- BackupService provides a pattern for file picking (FilePicker.platform.pickFiles)

- Message model has: id (UUIDv7), text, time (DateTime), isSender (bool)

#### Feature Requests

#1   Parse exported WhatsApp .txt files and import as a new Chat

✔ Done when: User picks a WhatsApp export .txt file; a new Chat is created with all messages timestamped correctly; media references are noted as unavailable

#### Implementation Notes

- WhatsApp export format: [DD/MM/YYYY, HH:MM:SS] Sender Name: Message text

- Regex pattern: r"^\[(\d{1,2}/\d{1,2}/\d{2,4}),\s(\d{1,2}:\d{2}(?::\d{2})?)(?:\s[AP]M)?\]\s(.+?):\s(.*)$"

- isSender: since this is a self-chat app, map the most-frequent sender name to isSender=true, all others to isSender=false. Or always set isSender=true since all notes are self-authored.

- Media lines (e.g., "<Media omitted>") should create a Message with text="📎 Media (not imported)" and isSender=true.

- Create: lib/core/controllers/whatsapp_import_service.dart as a static class following BackupService pattern.

- Trigger: Add "Import WhatsApp Chat" to homescreen overflow menu options in context_menu_options.dart.

- Rich text tags in WhatsApp exports (*bold*, _italic_) are identical to typeset syntax — no conversion needed.

🤖 AI Agent Guide File: lib/core/controllers/whatsapp_import_service.dart — NEW FILE. Pattern to follow: BackupService (static class, FilePicker for file selection, IsarDatabase for writing). Reuse FilePicker.platform.pickFiles(type: FileType.custom, allowedExtensions: ["txt"]). Reuse IsarDatabase.isar.writeTxn() for writing the new Chat and Messages. Reuse const Uuid().v7() for message IDs — same as Message() constructor. Do NOT use receive_sharing_intent for this — use FilePicker directly (same as backup import). final regex = RegExp(r"^\[(.+?),\s(.+?)\]\s(.+?):\s(.*)$", multiLine: true);

## G. Share Intent & Android Sharesheet

#### Existing Functionality

- ShareIntentHandler (static class) handles incoming shared files via receive_sharing_intent

- ChatForwardScreen handles routing shared content to a chosen chat

- share_plus already in pubspec for outgoing shares

- ShareScreen exists but is not the primary path (ShareIntentHandler._handleIncomingFilesSafely is)

#### Feature Requests

#13   Android Sharesheet shortcuts — each chat appears as a direct share target

✔ Done when: Opening the share sheet from any Android app shows NotesApp chat names as direct targets

#14   Sharing a URL from browser → NotesApp → select chat

✔ Done when: Sharing a URL from Chrome opens NotesApp with the ChatForwardScreen pre-populated with the URL text

#### Implementation Notes

- Item #14 is largely already working — ShareIntentHandler handles incoming shared text. The gap is that shared plain text (URLs from browser) may not be captured if the intent filter in AndroidManifest.xml does not include text/plain. Verify the manifest.

- Item #13 (Sharesheet shortcuts) requires ShortcutManager Android API. Add shortcuts dynamically when chats are created/renamed. This is a moderate Android-native integration — evaluate effort vs impact.

🤖 AI Agent Guide File: lib/core/controllers/share_intent_handler.dart — verify text/plain handling. File: android/app/src/main/AndroidManifest.xml — check intent-filter for text/plain. For #14: if ShareIntentHandler already receives the file, the only fix may be in _processMediaFile to handle plain-text SharedMediaFile types (type == SharedMediaType.text). For #13: Android ShortcutManager — this requires platform channel or a plugin. Research android_shortcuts package before implementing. Reuse existing ChatForwardScreen — it already accepts a Message and routes to a chosen chat.

## H. Theme & Personalisation

#### Existing Functionality

- ThemeNotifier: light and dark ThemeData defined as static finals

- BubbleColor enum and BubbleStyle enum exist

- bubble_color_scheme.dart handles per-bubble colour mapping

- Per-chat wallpaper support exists (chatBackgroundPath on Chat model)

- typeset package supports *bold*, _italic_, `mono`, ~strikethrough~ already

#### Feature Requests

#5   Additional bubble colours + full colour wheel

✔ Done when: Settings shows at least 6 curated bubble colour presets; an optional colour wheel (disabled by default) allows custom colour; custom colour persists

#8   More light theme presets (white+green, white+grey, etc.)

✔ Done when: Settings theme menu offers at least 3 named light theme variants; active theme is persisted and restored on reopen

#27   WhatsApp / Telegram / iMessage inspired theme presets

✔ Done when: At least one "WhatsApp green" light preset is available in theme selection

#### Implementation Notes

- For #5: Extend BubbleColor enum with new named values. Add colorValue getter mapping each enum to a Color. In Settings, show colour dots instead of text labels. For colour wheel, use flutter_colorpicker (add to pubspec only if approved).

- For #8/#27: ThemeNotifier already has _lightTheme and _darkTheme static finals. Add named theme variants as additional static finals (e.g., _whatsappTheme, _whiteGreyTheme). Add enum ThemePreset to select between them. Persist ThemePreset index in SettingsModel.

- The "no bloat" rule applies: curated presets are preferred over full colour pickers. Implement presets first; colour wheel is optional behind a Settings toggle.

🤖 AI Agent Guide File: lib/root/data/enums/bubble_color.dart — extend enum. File: lib/core/controllers/theme_provider.dart — add theme preset statics. File: lib/root/data/models/settings_model.dart — add themePresetIndex field. Reuse existing ThemeNotifier state pattern — add setThemePreset(ThemePreset preset) method. Do NOT add flutter_colorpicker without explicit approval — it adds ~2MB to the APK.

## I. Camera — Post-Capture Navigation Transition

#### Existing Functionality

- CameraScreen pushes to MediaPreviewScreen via Navigator.push + MaterialPageRoute on line 271 of camera_screen.dart

- transitions.dart contains slideFromLeftRoute and slideFromRightRoute as PageRouteBuilder helpers

- Flutter 3.22+ changed MaterialPageRoute on Android to use a Cupertino-style horizontal slide instead of the previous zoom+fade (predictive back support)

- No existing zoom/fade route builder in transitions.dart

#### Feature Requests

#–   Restore zoom+fade transition for the camera → preview navigation

✔ Done when: Opening camera and taking a photo transitions to the preview screen with a zoom+fade animation (scale from ~0.9 to 1.0, simultaneous opacity 0→1), not a horizontal slide

#### Implementation Notes

- Root cause: Flutter 3.22 introduced predictive back gesture support on Android, which required MaterialPageRoute to adopt the platform's new shared-axis horizontal transition. The old zoom+fade was M2 behaviour.

- Fix: add a zoomFadeRoute<T>() factory function to lib/core/utils/transitions.dart. Implement with PageRouteBuilder using ScaleTransition + FadeTransition.

- Then in camera_screen.dart line 273, replace MaterialPageRoute(...) with zoomFadeRoute(MediaPreviewScreen(...)). One-line change in camera_screen.dart.

- Do NOT wrap the entire app in a custom PageTransitionsTheme override — that would affect every route globally. This fix must be scoped to only the camera → preview transition.

- The reverse transition (preview → back to camera) can remain the default since the camera is disposed anyway and does not animate back.

🤖 AI Agent Guide File: lib/core/utils/transitions.dart — ADD zoomFadeRoute() function. Do not touch existing slideFromLeftRoute or slideFromRightRoute. File: lib/root/presentation/screens/Camera/camera_screen.dart — change ONE call site at line 271–274. Route<T> zoomFadeRoute<T>(Widget page) => PageRouteBuilder<T>( pageBuilder: (_, __, ___) => page, transitionDuration: const Duration(milliseconds: 220), reverseTransitionDuration: const Duration(milliseconds: 180), transitionsBuilder: (_, animation, __, child) { final scale = Tween<double>(begin: 0.88, end: 1.0).animate( CurvedAnimation(parent: animation, curve: Curves.easeOutCubic), ); final fade = Tween<double>(begin: 0.0, end: 1.0).animate( CurvedAnimation(parent: animation, curve: Curves.easeIn), ); return FadeTransition(opacity: fade, child: ScaleTransition(scale: scale, child: child)); }, ); In camera_screen.dart, replace: MaterialPageRoute(builder: (_) { return StatefulBuilder(... With: zoomFadeRoute(StatefulBuilder(... — note: zoomFadeRoute takes a Widget, so build the widget tree first, then pass it. Alternatively keep StatefulBuilder inside a pageBuilder by converting to PageRouteBuilder directly at the call site — either approach is valid. Verify: tap camera shutter → preview screen zooms+fades in. Back gesture → preview dismisses. No horizontal slide visible.

# Section 2 — AI Agent Implementation Guide

Explicit instruction set for an AI agent implementing these changes. Read this section in full before touching any file. CLAUDE.md rules apply throughout.

## Core Principles

- Think before coding. State assumptions explicitly before each change.

- Simplicity first. Minimum code that solves the problem.

- Surgical changes. Touch only what the request requires.

- Reuse existing modules. Never create a new class/file if an existing one handles the task.

- Every Isar model change requires: dart run build_runner build --delete-conflicting-outputs

## Architecture Map

Always locate these files before implementing any change:

| Concern | File / Class |
| --- | --- |
| Isar persistence | lib/core/controllers/isar_database.dart → IsarDatabase.isar |
| Settings model | lib/root/data/models/settings_model.dart → Settings (id=0) |
| Settings state | lib/root/presentation/screens/Settings/notifier/settings_notifier.dart → SettingsNotifier |
| Theme state | lib/core/controllers/theme_provider.dart → ThemeNotifier |
| Chat list state | lib/root/data/chat_list_provider/chat_list_notifier.dart → ChatListNotifier |
| Chat screen state | lib/root/presentation/screens/Chat_screen/notifier/chat_state_notifier.dart → ChatStateNotifier |
| Message model | lib/root/data/models/message_model.dart → Message |
| Chat model | lib/root/data/models/chat_model.dart → Chat |
| Clipboard / copy | lib/core/utils/context_menu_options.dart → copy action handler |
| URL wrapping | lib/core/extensions/string_extensions.dart → LinkWrapper extension |
| Swipe gesture | lib/root/presentation/screens/Chat_screen/widgets/components/message_bubble/helpers/swipable.dart → Swipeable |
| Back key handling | lib/root/presentation/screens/Chat_screen/chat_screen.dart → PopScope |
| Share outgoing | share_plus package → SharePlus.instance.share(ShareParams(text: ...)) |
| Share incoming | lib/core/controllers/share_intent_handler.dart → ShareIntentHandler |
| Backup / restore | lib/core/controllers/backup/backup_service.dart → BackupService |
| Context menus | lib/root/presentation/widgets/context_menus/custom_context_menu.dart → CustomContextMenu |
| Menu item definitions | lib/core/utils/context_menu_options.dart → homeScreenOptions, chatTileOptions, etc. |
| Global snackbar | lib/core/utils/utils.dart → Utils.showGlobalSnackBar() |

## Sprint 1: P0 Bugs (Implement First)

These four bugs must ship together. They share a root cause (state not being read from Isar on startup) and will be regressed if done separately.

### Bug #16 & #17 — Settings/Theme Not Persisting

- Step 1: Open settings_notifier.dart. Confirm _loadSettings() reads from Isar — it does. Confirm ThemeNotifier reads from Isar on init — it does NOT.

- Step 2: In ThemeNotifier constructor, call _loadPersistedTheme() as an async init. Read isLightMode from IsarDatabase.isar.settings.get(0). If isLightMode == true, set state = _lightTheme; else set state = _darkTheme.

- Step 3: In ThemeNotifier.setLightTheme() and setDarkTheme(), also persist isLightMode to Isar via IsarDatabase.isar.writeTxn.

- Step 4: For other settings (#17), confirm SettingsNotifier._loadSettings() is called at app startup — it is (called in constructor). The bug is likely that ThemeNotifier state overrides the Isar-loaded settings visually. Fix ThemeNotifier first and retest.

- Verify: kill app → reopen → theme matches last-saved choice.

### Bug #18 — Back Key Exits Chat During Selection

- Step 1: Find PopScope or WillPopScope in chat_screen.dart.

- Step 2: In onPopInvokedWithResult, check ref.read(chatStateController).selectedMessages.isNotEmpty before allowing pop.

- Step 3: If messages are selected, call ref.read(chatStateController.notifier).clearSelection() and return (do not pop).

- Step 4: clearSelection() already exists in ChatStateNotifier. Use it — do not write a new one.

- Verify: select a message → press Back → selection clears, chat stays open → press Back again → exits to Homescreen.

### Bug #15 — § Symbol in Clipboard

- Step 1: Open context_menu_options.dart. Find the "copy" action.

- Step 2: The copy handler calls Clipboard.setData(ClipboardData(text: message.text)). The message.text may contain § delimiters from withWrappedLinks.

- Step 3: Apply: final cleanText = message.text.replaceAll("§", ""); before Clipboard.setData.

- Do NOT modify string_extensions.dart — the § is correct for internal use.

- Verify: copy a message with a URL → paste → no § character.

## Sprint 2: P1 Features

Implement after all P0 bugs are verified fixed. Each item below is independent.

### Feature #19 — Share Individual Message

// In context_menu_options.dart, add to message context menu items:

ContextMenuOption(label: 'Share', value: 'share', icon: Icons.share),

// In the onSelected handler:

case 'share': await SharePlus.instance.share(ShareParams(text: message.text.replaceAll('§', '')));

- share_plus is already in pubspec.yaml — no new dependency needed.

- Strip § before sharing, same as clipboard fix.

### Feature #4 — Draft Auto-Save

- Step 1: Add String draftText = "" to Settings Isar model. Run build_runner.

- Step 2: In BottomMessageBar, add a debounced listener on messageController. On change, call ref.read(settingsController.notifier).saveDraft(text) after 500ms debounce.

- Step 3: Add saveDraft(String text) method to SettingsNotifier that calls update(state!.copyWith(draftText: text)).

- Step 4: On BottomMessageBar init, read draftText from settings and populate messageController.text.

- Step 5: On message send, call saveDraft("") to clear draft.

- Step 6: In ChatTile (homescreen), if chat has a draft, prefix subtitle with "Draft: ".

### Feature #1 — WhatsApp Import

- Step 1: Create lib/core/controllers/whatsapp_import_service.dart. Pattern: static class like BackupService.

static Future<void> importFromFile() async {

final result = await FilePicker.platform.pickFiles(type: FileType.custom, allowedExtensions: ['txt']);

if (result == null) return;

final content = await File(result.files.single.path!).readAsString();

final messages = _parseWhatsAppExport(content);

await _writeToIsar(messages, chatTitle: result.files.single.name);

}

- Regex for message lines: r"^\[(\d{1,2}/\d{1,2}/\d{2,4}),\s([^\]]+)\]\s([^:]+):\s(.*)$"

- All messages: isSender = true (self-chat app — no concept of other sender).

- Media lines "<Media omitted>": create message with text = "📎 Media (not imported)".

- Step 2: Add "Import WhatsApp" to homeScreenOptions in context_menu_options.dart.

- Step 3: Handle in homescreenState handleContextMenuAction.

## Sprint 3: P2 Features

Lower urgency. Implement one at a time. Each is independent.

- #21 Active bubble indicator: add isSelected to ContextMenuOption, pass current bubble style when building menu.

- #24 Delete All safety: remove from overflow menu → add to Settings with showDialog confirm.

- #20 Left-side bubble default: add bool defaultLeftBubble to SettingsModel; in MessageBubble, override isSender check if setting is true.

- #3 Swipe direction: add bool swipeRightToReply to SettingsModel; in Swipeable, read setting and flip threshold check.

- #25 Settings in backup: add _upsertSettings() step in BackupService.importBackup().

- #26 Chat lock: add bool isLocked to Chat model; wrap onDismissed in ChatTile with lock check.

### Camera Transition Fix — zoom+fade

Two files, two changes. No Isar migration. No new dependencies.

- Step 1: Open lib/core/utils/transitions.dart. After the existing slideFromRightRoute function, add zoomFadeRoute<T>(Widget page) as a new PageRouteBuilder. See Module I code blocks above for the exact implementation.

- Step 2: Open lib/root/presentation/screens/Camera/camera_screen.dart. Go to line ~271. Replace the MaterialPageRoute(...) wrapper with zoomFadeRoute(...).

- The widget tree passed to MaterialPageRoute (StatefulBuilder → Consumer → MediaPreviewScreen) stays entirely unchanged — only the route wrapper changes.

// BEFORE (camera_screen.dart ~line 271):

Navigator.push(context, MaterialPageRoute(builder: (_) {

return StatefulBuilder(builder: (context, setState) {

return Consumer(builder: (context, ref, child) {

return MediaPreviewScreen(...);

// AFTER:

Navigator.push(context, zoomFadeRoute(StatefulBuilder(builder: (context, setState) {

return Consumer(builder: (context, ref, child) {

return MediaPreviewScreen(...);

- Add import for transitions.dart at the top of camera_screen.dart if not already present: import "package:notesapp/core/utils/transitions.dart";

- Verify: shutter tap → zoom+fade into preview. No horizontal slide. Back from preview → normal pop. No regression on other Navigator.push calls in the app.

# Section 3 — Developer Suggestions

These are not user requests. They are observations from the code review that would improve stability, maintainability, or UX without contradicting the "no bloat" philosophy.

## A. Duplicate Imports in share_intent_handler.dart

share_intent_handler.dart has the same 10 import lines duplicated twice in the same file. This is dead code and causes confusion. Remove the duplicate block. This is a 10-second fix and costs nothing.

## B. Stale Old Notifiers

lib/root/presentation/screens/Chat_screen/notifier/old_notifiers/ contains 5 old notifier files (chat_screen_notifier.dart through chat_state_notifier_o.dart). These are never imported. They create confusion for any new contributor. Consider moving them to a /archive folder or deleting them with a git note.

## C. SettingsNotifier: Missing toggleTheme Persistence

Settings.toggleTheme() exists as a method on the model but SettingsNotifier has no toggleTheme() method. The theme is managed separately by ThemeNotifier without writing isLightMode back to Isar. This is the root cause of bug #16. Once fixed per the implementation guide above, consider adding an assertion in debug mode that ThemeNotifier state and Settings.isLightMode are always in sync.

## D. Undo Snackbar Sticking (Mentioned in Feedback)

The user mentions "chat deleted undo bottom screen prompt gets horribly stuck for a while." The deleteChatWithUndo() in ChatListNotifier likely uses a ScaffoldMessenger.showSnackBar with a long duration. Review the SnackBar duration and ensure it is dismissed programmatically if the user taps "Undo" or navigates away. Use ScaffoldMessenger.of(context).hideCurrentSnackBar() at the right points.

## E. Draft Text: Consider Per-Chat Rather Than Global

The feedback requests drafts "like WhatsApp" — WhatsApp stores a draft per conversation, not globally. Consider adding a String? draftText field directly to the Chat Isar model instead of Settings. This means each chat independently remembers its unsent text. It is a larger schema change but more correct. Raise this with Mirza before implementing.

## F. Link Preview: Respect "No Cloud" Principle

Link preview (#2) requires network calls to fetch OG meta tags. NotesApp is marketed as 100% offline. A link preview feature will make a network request every time a URL is typed. Consider: (a) making this opt-in via a Settings toggle defaulting to OFF, (b) caching previews locally in Isar so each URL is only fetched once, and (c) clearly documenting in the UI that this feature makes a network request. Do not implement without addressing this.

## G. WhatsApp Import: Date Format Variations

WhatsApp export date formats vary by device locale. Known variants: [DD/MM/YYYY], [MM/DD/YYYY], [D/M/YY], and 12h vs 24h time. Build the parser with a list of known format patterns tried in order, and fall back to a raw text message if no pattern matches. Log unmatched lines so the user can see what was skipped.

## H. RoundedTile Keys in SettingsScreen Are File-Level Globals

tile1, tile2, tile3 are declared as file-level GlobalKey constants in settings_screen.dart. This will crash if SettingsScreen is mounted more than once (e.g., in a future desktop split-pane layout). Move them into the widget's State or make them local to the build method.

End of Document  ·  NotesApp Implementation Guide  ·  Mirza AbdulMoeed